# Feedback Action Log: Sprint 5 QA Audit

# Current Verdict: CONDITIONAL FAIL

Demo Readiness: Partial / Demo-Capable
Sprint 5 Acceptance: Conditional Fail
Risk Level: High (Blocking Acceptance Criteria)

| ID | Category | Feedback Item | Priority | Status | Resolution / Action Plan |
| --- | --- | --- | --- | --- | --- |
| 009 | Logic | Step 6: Sense-check text does not refresh on domain switch. | Critical | New | Cardiology text persists after rebuild. Fix state reset logic. |
| 010 | Data/UI | Step 7: Subgroup table missing Age rows (18-60, 61-75, 76+). | Critical | New | Only Female row appearing. Fix data mapping for Male/Age keys. |
| 001 | Backend | POST /api/generate-certificate implementation. | Low | Closed | Verified working across 3 domains. |
| 002 | Logic | Bias detection threshold alignment (<= 10pp). | Low | Closed | Aligned to exact Sprint 4 metrics. |
| 005 | UI/UX | EU AI Act checklist progress visibility. | Low | Closed | Progress bar functional. |
| 006 | Branding | Failure case study colors and Page Title. | Low | Closed | Red/Amber/Green active; renamed to HealthML. |
| 008 | Testing | Full Pipeline Steps 1–7 E2E flow. | Med | Closed | General flow verified; specific sub-step issues isolated (009/010). |

## Technical Observations & Risks

State Persistence (Step 6): The sense-check component likely lacks a dependency listener for the Domain ID in its update hook.

Data Parsing (Step 7): Current live execution only renders the "Female" row, suggesting a mismatch in backend key mapping or frontend filtering.

Acceptance Risk: While the demo-level features (Certificate, Branding, Progress) are resolved, the core data-driven requirements for Steps 6 and 7 remain blockers.